# Akai - AI Screen Assistant

Project Roadmap & Task Breakdown

Version 1.0 | January 2025

# Project Overview

Akai is an AI-powered screen assistant that can see your screen, understand your problems, and guide you through solutions. It combines Claude AI vision capabilities with a knowledge base of common solutions and step-by-step task plans.

# Phase 1: Foundation

Status: COMPLETED

| Task | Status | Description |
| --- | --- | --- |
| Session Management | DONE | Create/join sessions with short codes |
| Text Chat | DONE | Real-time chat with Claude AI |
| Screen Sharing | DONE | WebRTC screen capture |
| Screenshot Analysis | DONE | Claude Vision analyzes screen |
| Voice Input | DONE | Whisper speech-to-text |
| Voice Output | DONE | Text-to-speech responses |
| WebSocket Communication | DONE | Real-time message passing |

# Phase 2: AI Enhancement & Task Planning

Status: COMPLETED

| Task | Status | Description |
| --- | --- | --- |
| Knowledge Base Service | DONE | 22 common IT problems, 44 solutions |
| Task Planner Service | DONE | 16 guided fix templates |
| KB REST Endpoints | DONE | Search, categories, feedback |
| Task REST Endpoints | DONE | Create, start, complete steps |
| WebSocket Integration | DONE | Real-time KB matches & task events |
| Sidebar UI | DONE | Quick solutions & task progress panel |
| AI Personality Update | DONE | Friendly, short, conversational |
| Multi-bubble Responses | DONE | Break long responses into chunks |
| Browser TTS | DONE | Free text-to-speech via Web Speech API |
| SQLite Persistence | DONE | Save sessions, feedback, tasks |
| Expanded KB Content | DONE | Browser, VPN, Bluetooth, Updates, etc. |

# Phase 3: Screen Control & Automation

Status: NOT STARTED

| Task | Status | Description |
| --- | --- | --- |
| Mouse Control API | TODO | Backend endpoint to move/click mouse |
| Keyboard Control API | TODO | Backend endpoint to type text |
| PyAutoGUI Integration | TODO | Python automation library |
| Control Permission System | TODO | User must approve each action |
| Action Preview | TODO | Show what AI will do before executing |
| Undo/Stop Controls | TODO | Emergency stop for automation |
| Automated Task Execution | TODO | AI executes task plan steps |
| Camera Integration | TODO | Use webcam for user verification |

# Phase 4: Enterprise & Deployment

Status: NOT STARTED

| Task | Status | Description |
| --- | --- | --- |
| Admin Dashboard | TODO | View all sessions, analytics, stats |
| User Authentication | TODO | Login system, roles, permissions |
| Multi-tenant Support | TODO | Separate data per organization |
| Audit Logging | TODO | Track all actions for compliance |
| MDM Integration | TODO | Mobile device management support |
| SSO Integration | TODO | SAML/OAuth enterprise login |
| Docker Deployment | TODO | Containerized deployment |
| Cloud Deployment | TODO | AWS/Azure/GCP deployment guides |
| Load Balancing | TODO | Scale for multiple users |
| Backup & Recovery | TODO | Data backup procedures |

# Technology Stack

Backend: Python, FastAPI, SQLite

AI: Claude API (Anthropic)

Frontend: HTML, CSS, JavaScript

Real-time: WebSocket

Screen Capture: WebRTC

Voice: Web Speech API, Whisper

# Project Structure

akai/
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   └── services/
│   │       ├── claude_service.py
│   │       ├── speech_service.py
│   │       ├── session_manager.py
│   │       ├── knowledge_base.py
│   │       ├── task_planner.py
│   │       └── database.py
│   ├── data/
│   │   └── support_agent.db
│   ├── requirements.txt
│   └── run.py
├── frontend/
│   ├── templates/
│   │   └── index.html
│   └── static/
│       ├── css/style.css
│       └── js/app.js
└── README.md